Meeting Agenda and Minutes

2021-02-26

### Attendees

Saqib Ameen

Usama Ali

Amin Yassin

Radomir Wasowski

Sadav Alam

Braden Stolte

Jacob Paetsch

### Completed

* Sadav linked Product Backlog as .png files in the wiki
* All storyboarding projects were combined into one image file
* UML images - diagram was split into two now

### Minutes/Tasks

* Talked about conventions, JavaDoc and getting the git commands from the CMPUT 301 lab documents into our Assets folder to use/follow
* Talked about strategy for GitHub branches; will start using small, feature branches that we merge and delete often to have a clear history and hopefully make it easier to collaborate without stepping on other people’s toes
* Need to start adding all the GitHub issues to the Project board
* Just need to upload the UML and Storyboarding Images into the Wiki
* Start coding or planning coding tasks even this weekend

### 

### Expanded Action Items

* Everyone should start adding GitHub issues to the Project Board (maybe wait to meet with the TA?)
* Everyone will merge/delete personal branches and start using feature branches for easier reference
* Jacob will go back to previous 301 labs to get the javadoc / coding standards slides and put them into the GitHub Assets folder for easier reference

### Next Meeting Plan

* 2021-03-02 (WITH TA)